d  r  a  f  t

AVON WATER POLLUTION CONTROL AUTHORITY

April 23, 2009

I.	CALL TO ORDER

The Avon Water Pollution Control Authority was called to order at 5:00 P.M. by Chairman John Ernst.

Present:	Thomas Daukas, Town Engineer

John Ernst, Chairman

William Eschert

Michael Farrell

Eric Johansen

Russell Peckham

II. 	MINUTES OF PRECEDING MEETING – January 8, 2009

MOTION:	Motion was made by Russell Peckham; seconded by William Eschert to accept the minutes of January 8, 2009 as presented.  Motion passed unanimously.

III.	COMMUNICATION FROM AUDIENCE –

Barbara Shuckra, 28 Deepwood Drive

Claire Henderson, 1 Keystone Circle

IV.	NEW BUSINESS –

2009-02 -	Discussion re:  Scheduling Informational Meeting for sewering of                             Deepwood Drive

Town Engineer stated that a Public Hearing/Informational Meeting will be held at the next scheduled meeting of the AWPCA on Thursday, May 14, 2009 @ 7:30 PM.  Certified letters will be going out to all Deepwood Drive residents notifying them of this meeting.

Phase I -We will be going out to bid at the end of May, 2009.  Work will start in early July 2009 for a period of 3 to 4 months.

2009-03 -	Discussion re:  Revising Sewer Use Charge

Thomas A. Daukas, Town Engineer:

The Town is trying to come up with a more equitable way of applying the Use Charge.  Right now we have a flat EDU rate of $300.00 per year for all residential units.  Over the last 3 months, members of our staff, Tim Foster, Superintendent of Sanitary

AWPCA

April 23, 2009

Page 2

Collection and Larry Baril, Deputy Town Engineer, have done considerable work on developing a system with the water companies where we can get the water consumption for each

dwelling that’s on public water and sewers.  We have attempted to get that data in a form that we can readily make available through the computer system.  One of the water companies in Town would not give us this data until we entered into an Agreement with them to pay them to do this work.  They have agreed to do it, but, so far,

they have not signed the Agreement.  I don’t think it’s going to be too different from what we have done with the Avon Water Company.

Barbara Shuckra, 78 Deepwood Drive:

What about those of us who are on the western end of Avon when we eventually get sewers, are we going to be charged a fee?

Town Engineer:

That’s correct.  For use? Yes. You are using Connecticut Water and that’s who we are dealing with to get their records.  The $300.00 Use Charge is across the board anywhere in Town no matter what system you are on.   We have three different systems: one goes to Canton, one goes to Farmington and one goes to Simsbury.  To make it equitable, the whole Town is considered a district for sewer use.   Some of the smaller homes might have a lot of people living there, but, we can’t ask how many people reside in a home.

There is also a problem with irrigation in the summer months.  If no one in Town used the sewer at all, there would still be sewage that we have to pay for (water coming in through the pipes, through the ground, when it rains and/or snow melts).

We are trying to come up with a base charge whether the home is occupied or not.  Everyone will pay if they are on the system.  Bigger users may have to put in a separate meter.  We are trying to get the water companies to change their billing process.

We are also trying to come up with an average based on home size (square footage)  where people are on public water.  Installing meters would have administrative costs associated with them.  We would probably have three to four categories.

Claire Henderson, 1 Keystone Circle:

I live in Pond Place in a small home and I have been paying the 			AWPCA

April 23, 2009

Page 3

same Sewer Use Charge as the people who live on Avon Mountain 		in homes with eight bathrooms.

Town Engineer:

Most people that are on sewer are on public water.  We are trying to make an attempt to make the Sewer Use Charge equitable.  There will be a different rate for different sized homes.   We need the water companies to assist us in this endeavor .

Claire Henderson – 1 Keystone Circle:

When the sewer is put in, who pays for the cost of installation?

Town Engineer:

The residents who benefit from the sewer pay an assessment.  The cost does not come from the General Fund.

Barbara Shuckra, 78 Deepwood Drive:

Do we pay for frontage?

Town Engineer:

No.  We have an assessment policy where you pay for the sewer that is installed in your street and the cost is divided by all units that connect to the sewer.  Each resident pays the same assessment.  Probably over an 8-10 year time period with minimum interest.

Deepwood sewer will be installed in two phases.  This sewer will eventually go to the Farmington Treatment Plant.

The Sewer Use Charge will not be revised immediately. It’s going to take some time to come up with a rate schedule that is fair to everyone.

V.	OLD BUSINESS – None

VI.	PLANNING & ZONING MATTERS - None

VII.	COMMUNICATION FROM STAFF – None

VIII.	COMMUNICATION FROM MEMBERS – None

IX.	OTHER BUSINESS –  None

X.	ADJOURNMENT

MOTION:	Motion was made by Russell Peckham, seconded by John Ernst to adjourn the meeting at 5:40 PM.  Motion passed unanimously.

Respectfully submitted:    Sandra Salisbury, Clerk, AWPCA