AVON WATER POLLUTION CONTROL AUTHORITY

June 11, 2009

I.	CALL TO ORDER

The Avon Water Pollution Control Authority was called to order at 5:00 P.M. by

Mr. Ernst.

Present:	Thomas Daukas, Town Engineer

Lawrence Baril, Deputy Town Engineer

Philip K. Schenck, Jr., Town Manager

John Ernst, Chairman

Russell Peckham

Michael Farrell

William Eschert

Eric Johansen

II. 	MINUTES OF PRECEDING MEETING – May 14, 2009

In response to Mr. Farrell’s questions, Mr. Schenck noted that the residents in attendance at the May 14 public hearing in connection with sewers at Deepwood Drive had some concerns, initially, but by the end of the meeting it appeared that everyone was reasonably satisfied.  The residents were able to ask questions relating to assessment charges and payments; mainly economic issues.

Mr. Schenck explained that since the public hearing on May 14 a written poll of the Deepwood Drive residents was taken.  The results of the poll yield 30 votes in favor; 5 votes against; and 10 no responses.  Mr. Schenck noted that the residents were informed that the projected billing date would not be until sometime in the winter of 2011.

In response to Mr. Farrell’s question, Mr. Daukas stated that an assessment will be done after both phases are complete; the assessment will be based on the entire project as a whole.  Mr. Daukas noted that the majority of the costs will be associated with Phase I, as that is where the deep sewer and rock are located.  Phase I is the most difficult part of the project.

MOTION:	Mr. Farrell motioned to approve the minutes of May 14, 2009, as submitted.  The motion, seconded by Mr. Eschert, received unanimous approval.

III.	COMMUNICATION FROM AUDIENCE - None

IV.	NEW BUSINESS

2009-05

1.  Review and Schedule Verville Road Assessments

Mr. Daukas stated that individual assessments are determined by dividing the final cost figures by the total number of units.  This calculation results in

AWPCA

June 11, 2009

Page 2

individual assessments of $6,678.  He noted that he feels this is a reasonable

figure, as the preliminary estimates were between $6,000.00 and $8,000.00.  In response to Mr. Farrell’s question, Mr. Daukas explained that $6,678 is not an estimate, it is the final number.  The public hearing to levy assessments is anticipated to be held sometime in September, 2009.

Mr. Schenck noted that the Town is waiting for the final approval of a proposed change to the State Statutes before the public hearing is held.  This change would allow for installment payments.  He noted that assessment information can be sent out to the residents prior to this change but the actual levying should occur after this change has occurred.

In response to Mr. Ernst’s question, Mr. Daukas noted that the assessments for Deepwood Drive will be higher than those for Verville Road.

In response to Mr. Farrell’s questions, Mr. Daukas commented that at the next meeting he should have a firm recommendation for a public hearing date, if an effective date has been set for the change to the State Statutes.  Mr. Daukas explained that when sewers are installed in Deepwood Drive the road is high on priority for pavement management.  He added that Deepwood Drive is in better condition than Verville Road was before the improvements.

2.  Present Results of survey requested for Deepwood Neighborhood proposed  sewer extension

Mr. Schenck reiterated the results of the written poll taken after the May 14 public hearing; 30 in favor; 5 against; and 10 no response.

3.  Discuss/Determine Phasing for Sewer Construction

Mr. Schenck explained that the Town Council looks to this Authority for guidance and direction with regard to sewer projects.  An informational meeting has already occurred, as a phasing plan has been determined by the Town Engineering Department.  An approved resolution by this Authority is a recommendation to the Town Council that the project can move forward. This item would be placed on the Town Council’s July 6 agenda.  In response to Mr. Farrell’s comment, Mr. Schenck noted that a resolution lets the residents know that all the information relating to a specific project has been satisfied (i.e., neighborhood meetings have been held and all public notices have been published).  Mr. Daukas noted that it is anticipated that a contract recom-mendation will be ready for the Town Council’s meeting scheduled for August 6, 2009.  In response to Mr. Ernst’s question, Mr. Daukas clarified that a contract award would be just for Phase I but the resolution for installing the sewer would be for both Phase I and Phase II.

AWPCA

June 11, 2009

Page 3

RESOLUTION OF AVON WATER POLLUTION CONTROL AUTHORITY

Water Pollution Control Authority Meeting

June 11, 2009

Deepwood Drive Sewer Extension

On a motion by Michael Farrell, seconded by William Eschert, it was voted:

RESOLVED, that the Avon Water Pollution Control Authority of the Town of Avon recommends to the Avon Town Council to provide for a sanitary sewer extension for Deepwood Drive.  This recommendation is based on two petitions of the majority of the residents located on Deepwood Drive requesting public sewer; as well as a follow up letter poll which was taken by the Town.  Once again, the majority of the residents were in favor of the proposed sewer extension.  The need for sewers is also recommended in Avon’s recently adopted Wastewater Facilities Plan, adopted April 2007. Plans and specifications for bidding will be available by July 7, 2009, with an anticipated recommendation for an award at the Town Council meeting scheduled for August 6, 2009.

Messrs. Farrell, Eschert, Ernst, Peckham, and Johansen voted in favor of the resolution.

MOTION:  Mr. Farrell motioned to recommend approval of the resolution subject to minor modifications just discussed. The motion, seconded by Mr. Eschert, received unanimous approval.

V.	OLD BUSINESS - None

VI.	PLANNING AND ZONING MATTERS - None

VII.	COMMUNICATION FROM STAFF - None

VIII.	COMMUNICATION FROM MEMBERS

Mr. Eschert conveyed his appreciation to the Town Engineering Department for their assistance to the Authority at the last public hearing, held on May 14.  He noted that there were many residents in attendance with varying viewpoints; the power point presentation was very well done and all the questions were addressed.

IX.	OTHER BUSINESS - None

X.	ADJOURNMENT -

MOTION:	Mr. Peckham motioned to adjourn the meeting at 5:25 pm.  The motion, seconded by Mr. Farrell, received unanimous approval.

Respectfully submitted,

___________________________

Linda Sadlon, Acting Clerk

/tmp/in/input.doc