Harbor Walk About May 23rd 2018   0900hrs               Malkin Doty Klaren T Carroll Rogers L Jason

| # priority | # due date | # what | # who | # in progress | # done |
| --- | --- | --- | --- | --- | --- |
|  |  | Floating Transient dock pedestals spring repairs | Rob Young Jr |  |  |
|  |  | Main electrical Panel – Sand & Paint for this summer season | Harbor |  |  |
|  |  | Abandoned TELCO wires between Texaco & Shack remove | Harbor hire? |  |  |
|  |  | Dredging behind transient dock | J Keene |  |  |
|  |  | Insure lighting works along ramp to transient dock | Harbor |  |  |
|  |  | Piling top band on short ramp pile let go | Harbor |  |  |
|  |  | Pump-out suction line. Additional support wire ties need | Harbor |  |  |
|  |  | Pump-out suction line at transient end Replace Clamp | Harbor |  |  |
|  |  | Pump-out purchase 2 – 50 foot suction hoses | Harbor–Tamar has quote |  |  |
|  |  | Water-line where transient floating dock meets timber dock exposed | Harbor |  |  |
|  |  | Pump-out. Order (2) additional hydrants/manifolds | Harbor |  |  |
|  |  | No Smoking Signage repainted at Fuel Dock | Texaco - Katie |  |  |
|  |  | Skylark – off site parking only. 2 trips daily. No sunset trip. | Capt Broderick |  |  |
|  |  | Alec Gale – Crane barge may not stay at the town docks. Relocate | Harbor - Al |  |  |
|  |  | Wood ladder infront of lot 3A damaged. Dispose and replace | Harbor |  |  |
|  |  | Wire spool on dock in front of lot 1A. remove from dock | Harbor |  |  |
|  |  | Conch pots and Lobster traps on Lot 1A. No long term storage | Park & Rec Com |  |  |
|  |  | Parking across from Lot 1A. Dump tailings in ditch spaces 2-5 | Highway |  |  |
|  |  | Comfort Station. Shower meters not working. | Seth |  |  |
|  |  | Comfort Station. Women’s hand drier broken again. | Seth |  |  |
|  |  | Comfort Station. Men’s screen door mesh and hinge need repair | Seth |  |  |
|  |  | Comfort Station. Shower benches need to be bleached again | Seth |  |  |
|  |  | Comfort Station. Men’s ramp. Three broken boards at foot | Seth |  |  |
|  |  | Comfort Station. Women’s screen door wash/paint | Seth |  |  |
|  |  | Comfort Station. Women’s stall needs hook. | Seth |  |  |
|  |  | Comfort Station. Window sills and toilet mounts dirty | Seth |  |  |
|  |  | Board Walk. Install re-sized sections | Keith (Marshall & Katie) |  |  |
|  |  | Board Walk. Tighten ropes and re-install two posts that are down | Seth |  |  |
|  |  | Bike Racks are rusty. Paint or replace. | Beach |  |  |
|  |  | Pedestrian Sign at end of Boardwalk. Straighten | Seth |  |  |
|  |  | Board Walk. Where it crosses fuel tanks make gradual rise | Keith (Marshall & Katie) |  |  |
|  |  | Missing No Parking sign at intersection of Basin Road and Crick Hill | Highway |  |  |
|  |  | Trim bushes at North & Basin Roads. Expose large sign & sightlines | Highway |  |  |
|  |  | Trim North Road across from Homeport | Highway/sub-contractor |  |  |
|  |  | Repaint Yellow across from Galley | Highway |  |  |
|  |  | Dump tailings into hole across from Galley | Highway |  |  |
|  |  | Repair Boathouse Road at end of asphalt | Highway |  |  |
|  |  | Galley. Parking of 1 vehicle only half over septic tank | Tony. Tim make placard |  |  |
|  |  | Boathouse Road parking. No change. Placard 5 am – 1 pm | Tim make |  |  |
|  |  | Town Bounds lot 5 and F | Vineyard Land Surveying |  |  |
|  |  | Cut weeds along Boathouse Road | Highway |  |  |
|  |  | Fill and grade potholes at boathouse end of Boathouse Road | Highway |  |  |
|  |  | Paint tall I beam pilings battleship grey | Harbor |  |  |
|  |  | Explore cutting I beams off at height of causeway railings. | Consult Kent |  |  |
|  |  | Finish installing cleats to Temporary Tie Up dock in channel (3) | Harbor |  |  |
|  |  | Solar lights on Temporary Tie-up Dock and Ramp | Tim |  |  |
|  |  | West Dock Street lights On during day. #2 extinguished. Others dim | Harbor |  |  |
|  |  | Wood railing at head of West Dock access gangway loose. | Harbor |  |  |
|  |  | West Dock gangway. Replace approach plate. | Tim to call supplier |  |  |
|  |  | West Dock parking lot Use wood & cold patch asphalt to fill cracks | Sub-Contractor & Keith |  |  |
|  |  | West Dock. Replace missing piling at end of parking (Relemar) | Harbor |  |  |
|  |  | Resident floating dock. Replace piling between slip 12 & 13 | Harbor |  |  |
|  |  | Ask Wayne and Vinnie to not occupy the first parking space | Harbor |  |  |