HIGH SCHOOL—ADDITION & RENOVATE-AS-NEW

HIGH SCHOOL BUILDING COMMITTEE MEETING

High School Library/Media Center

15 North Maple Street, East Hampton, CT  06424

MINUTES

Thursday, April 25, 2013, 5:30 p.m.

PRESENT AT MEETING

Committee Members: Sharon Smith, Chairperson; Michele Barber, Vice Chairperson; Cynthia Abraham, David Ninesling, Michael Zimmerman, Thomas Cooke (arrive 5:45), Roy Gauthier and Keith Klemonski, Parent Liaison

Member(s) Absent:  Stephen Karney and Tom Seydewitz

Also Present:   Jim Giuliano, CREC Senior Project/Program Manager; Glenn Gollenberg, SLAM Principal In Charge;

Amy Samuelson SLAM, AIA; Mark Winzler, Interim Superintendent; Susan Weintraub, Town Council member

1.   Call to Order

The meeting was called to order by Sharon Smith, Chairperson at 5:35 p.m.

2.   Public Remarks

None

3.   Review and approve minutes from meeting of 4-11-13

MOTION:  By Michele Barber and seconded by Michael Zimmerman,

to approve the following minutes as amended:

meeting of 04-11-13

Voted (5-0-1) Sharon Smith abstained due to not being present at that meeting

4.  Reports and Discussion:

- Referendum—where do we go from here?

It was decided to have two (2) Public Informational Meetings— one during the day and one during the evening.

Mark Winzler stated that, if any information is handed out to the public, by the Building Committee or other town agencies,

it should be reviewed by an attorney to verify that it is “fact based” and is not in any violation.  Mr. Winzler noted that since

the Town Council set the referendum date of June 4th, the Building Committee will need to be cautious as to how

information is disseminated.

A discussion took place regarding the DO’s and DONT’S of communicating with the PAC.  The Building Committee expressed

Concerns   that they have been given conflicting information regarding when/how to communicate with the PAC, which has

caused confusion in this area. The question came up as to whether or not it is legal for the Building Committee to go to

PAC meetings.

Glenn Gollenberg stated that by not knowing what the PAC’s plan of action is, there is no comfort level, in terms of getting

information  out to different groups.  He added, “If there was a sense of activity, there would be a high level of comfort.”

Amy Samuelson stated that SLAM is willing to provide any information to the PAC that they may need, i.e. graphics.

Michele Barber commented that since the project has been approved by the boards, the PAC will be able to move forward.

- Communication

Cynthia Abraham will take care of handling advertising, by preparing a press release and finding out availability of   the

Town Library for a public informational meeting during the day.  The meeting is projected to be scheduled for either May 17th

or 24th at 10 a.m.

Sue Weintraub, TC member will contact the Town Manager/ Town Attorney regarding PAC rules.

Ms. Weinraub stated that she will also contact the Town Manager regarding language used for the letter of support, which

will be prepared  by the  Town Clerk for the Town meeting.

Keith Klemonski, Parent Liaison will reach out to the PAC and let them know that information is available from SLAM, at the

PAC’s request.

Sue Weintraub stated that the Town Council is waiting on a “Change Order” and additional information regarding CREC’s

Quarterly Report.  Ms. Weintraub will contact Town manager Mike Maniscalco to confirm.

- Schedule

- May 1st  - P&Z Commission -  “8-24 Review”  of the H. S. Renovate- As-New Building Project

- May 7th - Town Budget Referendum

- May 17th   or   May 24th,    – Public Informational Meeting, Town Library  (tentative dates)

- May 21st - Town Meeting -  to set Referendum Date

- May 21st -  Public Informational Meeting,  following Town Meeting (tentative)

- June 4th  - High School Addition and Renovate-as- New Project Referendum

- June 28th   -  State Grant Application Deadline

- Project Management Update

Jim Giuliano presented the Projects’ Status Report   (attached to bottom of these minutes)

- Budget Report

- Progress Billing: SLAM Invoice

- Schedule

- Professional Service Amendments

- Change Orders

Mr. Giuliano reported that he has an invoice from SLAM and that an invoice from Eagle Environmental was sent directly to Kevin Reich.  He added that he has the “Asbestos Report” from Eagle but does not have the invoice.  Mr. Giuliano noted that a process for approving invoices needs to be established to be sure consultants are getting paid.

Mr. Giuliano inquired as to how the committee wanted to handle the pre-referendum cost. He explained the approval process of invoices and change orders are typically handled as follows:

- CREC will accept and review   invoices based on the contract values and what has been completed to date.

- CREC will contact consultant(s) of any questions/concerns

- CREC will provide copies or a  list of invoices/change orders  for the Building Committee’s review

- Building Committee will approve invoices and change orders.

Sharon Smith noted that a member of the Building committee, Steve Karney , has experience in this area and that he has

expressed   interest in helping out.

Mr. Giuliano stressed the need to know what the procedures are following the approval of invoices and change orders   from

the  Building Committee.

Sue Weintraub suggested setting up a meeting with Mike Maniscalco, Town Manager and Jeff Jylkka, Finance Director to

discuss the process of invoices and change orders.

Ms. Weintraub also recommended that either Mr. Maniscalco or Mr. Jylkka attend all Building Committee meetings, after

referendum,  and added that she  will discuss this with them.

5. Chairperson’s Report

None at this time

6.  Public Remarks

Ms. Weintraub noted that she can be considered a conduit and a liaison for the Building Committee and is attending the Building committee meetings as a Town Council member but NOT here representing the entire Town Council.

7.   Adjournment

MOTION:     By Cynthia Abraham, Seconded by David Ninesling,

to adjourn the meeting at 6:51

Motion unanimously carried

Respectfully submitted,

Priscilla Ulm

Recording Secretary

Scroll down for attachments