HIGH SCHOOL—ADDITION & RENOVATE-AS-NEW

HIGH SCHOOL BUILDING COMMITTEE MEETING

High School Library/Media Center

15 North Maple Street, East Hampton, CT  06424

Minutes

Thursday, June 13, 2013, 5:30 p.m.

PRESENT AT MEETING

Committee Members: Sharon Smith, Chairperson; Michele Barber, Vice Chairperson; Cynthia Abraham, Stephen Karney, Tom Seydewitz, Roy Gauthier, Michael Zimmerman, Thomas Cooke, and David Ninesling (arrived 6:00).

Member(s) Absent:  Keith Klemonski, Parent Liaison

Also Present:   Jim Giuliano, CREC Senior Project/Program Manager; Michael MacDonald, NCARB Downes Construction; Paul Wojtowicz, Downes Executive Manager; Rick Herzer, SLAM LEED Designer; Michael Maniscalco, Town Manager; Susan Weintraub, Town Council member

1.   Call to Order

The meeting was called to order by Sharon Smith, Chairperson at 5:30 p.m.

2.  Public Remarks

None

3.  Review and Approve Minutes from 05-21-2013 and 05-30-2013

MOTION:  By Michele Barber, seconded by Stephen Karney

to approve minutes from the Town Informational meeting of 05-21-2013.

Vote: (5-0-2) Sharon Smith and Thomas Cooke abstained due to not attending the meeting

MOTION:  By Roy Gauthier, seconded by Sharon Smith

to approve minutes from the meeting of  05-30-2013 as corrected.

Vote: (5-0-2) Michael Zimmerman and Thomas Cooke abstained due to not attending the meeting

4. Reports and Discussion:

The referendum held on June 4, 2013 for the High School—Addition & Renovate-As-New Project passed by the Town.

5. Post Referendum:

- Project Management Update

Jim Giuliano reported the following:

  - The Board of Education approved the Educational Specifications for the High School Project—awaiting certification.

  - Received Town Council approvals for the resolutions—awaiting certification

  - Referendum language and vote count—awaiting certification

  - CREC has two (2) bills to present   for approval today.

- Status of EDO49 Grant Application to State Department of Education

Mr. Giuliano handed out copies of the EHHS Grant Application Schedule and draft copies of theEDO49 form for review, edit, and discussion.

- Mr. Giuliano will finalize and prepare the electronic EDO49 Grant Application by June 20th and will obtain the BOE “Administrative Code” from Interim Superintendent Mark Winzler, which is needed for signing.

- Mr. Giuliano will “hand deliver” the EDO49 form along with   accompanying documents to the State by Friday, June 21, 2013.

- CREC will submit a request   to be the contact person (s).

- Mark Winzler will be signatory of theEDO49 Grant Application.

Stephen Karney requested that the committee be informed if CREC hit any “speed bumps” regarding the EDO49 process.

- Schedule Moving forward

- Grant Application Schedule:  5/30/13 - 5/30/14 (Scroll down to see schedule)

  - Review and approve CREC’s Program Management Plan (PMP) Services Proposal:  6/24/13 - 6/28/13

- Town Manager Michael Maniscalco will assure the HSBC is notified when PMP is to be approved so that they may attend.

  - Next HSBC Meetings:  6/27,  7/18,  and  8/1

  - Tri-Board Meeting – (Tentative for early August) changed from 7/11 as per CREC’s schedule due to the “Old Homes Days” celebration.

- Downes will provide a construction schedule for the committee to review prior to the Tri-Board meeting.

6. Action Items:

- Approve CREC’s Post-Referendum Services-

A discussion regarding projected cash flow and the process of paying bills took place.  Michael Maniscalco noted that the committee has the approval to pay bills and stated that Jeff Jylkka will need to be informed of what bills will need to be paid.

Jim Giuliano stated that “reimburseables” were not included in the bills being presented tonight.  Mr. Giuliano stated that CREC incurred costs for attorney’s fees when CREC went out to bid for the construction management contract.  Also, not included was the cost for advertising.  He noted that “reimbursables” were not included in the original proposal and inquired if the committee would consider reimbursing CREC for these fees.  Sharon Smith requested copies of invoices for a more formal request for reimbursement.

MOTION: By Michele Barber, seconded by Roy Gauthier to approve CREC’s Post-Referendum Services, as submitted for the

amount of $25,380.00 (not-to-exceed).  See attached spreadsheet and letter from CREC to Kevin M. Reich dated

September 27, 2012.

Motion unanimously carried

- Approve Invoices

MOTION:  By Roy Gauthier, seconded by Stephen Karney to approve CREC’s Invoice for Program Management Services

provided from October 2012 - June 2013, as submitted with accompanied spreadsheet verifying 91.04%

completion:

Date: 06/13/2013

Invoice #132400

Amount: $56,702.00

Motion unanimously carried

7. Chairperson’s Report

No report at this time.

Roy Gauthier informed every one   of the “Freedom of Information” (FOI) seminar being held next Thursday, June 20th, 6:30 p.m. at the Middle School.  Mr. Gauthier noted that he previously attended a seminar and it is very informative and worth the time.

Tom Seydewitz suggested that SLAM attend graduation to observe the set-up.

8. Public Remarks

None

9. Adjournment

MOTION: By Cynthia Abraham and seconded by Roy Gauthier

To adjourn the meeting at 6:45 p.m.

Motion unanimously carried

Respectfully submitted,

Priscilla Ulm

Recording Secretary

Attachments below