HIGH SCHOOL—ADDITION & RENOVATE-AS-NEW

HIGH SCHOOL BUILDING COMMITTEE MEETING

High School Library/Media Center

15 North Maple Street, East Hampton, CT  06424

Minutes

Thursday, August 1, 2013, 5:30 p.m.

PRESENT AT MEETING

Committee Members: Sharon Smith, Chairperson; Michele Barber, Vice Chairperson; Stephen Karney, David Ninesling, Tom Seydewitz, Thomas Cooke, Roy Gauthier, Michael Zimmerman

Member(s) Absent:  Cynthia Abraham

Also Present:  Michael Maniscalco, Town Manager; Jim Giuliano, CREC Senior Project/Program Manager; Glenn Gollenberg, SLAM Principal In Charge; Amy Samuelson, SLAM Associate;  Michael MacDonald, Downs Construction NCARB; Paul Wojtowicz, Downes Project Executive; John Fidler, High School Principal;  Kevin Reich

1.   Call to Order

The meeting was called to order by Sharon Smith, Chairperson at 5:30 p.m.

2. Public Remarks

None

3. Review and Approve Minutes of June 13, 2013,   June 27, 2013,  July 18, 2013 workshop

The July 18, 2013 “workshop minutes” were not available at this time.

MOTION:  By Stephen Karney, seconded by Michele Barber

to approve the minutes of June 13, 2013 as written

Motion unanimously carried

MOTION:  By Michael Zimmerman, seconded by Stephen Karney

to approve the minutes of June 27, 2013 as written

Motion unanimously carried

4. Reports and Discussion:

- Review Presentation for 6:30 Informational Workshop

The committee agreed that it was not necessary to review the presentation since the content   was discussed at the workshop held on July 18.  The presentation   focuses on the timeline of activities for the next twelve months; pre-design which includes  procure commissioning agent and the scheduling of  various meetings followed by the three phases of “Design.”

Budget Report for Month Ending July 31, 2013  - Jim Giuliano reported a savings of $16,394  from budget adjustments.

Roy Gauthier inquired as to when the two outstanding bills totaling $899 were going to be paid.  Mr. Giuliano will review with Jeff Jylkka for completion date.

- RFQ for Commissioning Agent – Jim Giuliano is working with Jeff Jylkka and the Town Attorney to complete the contract for the Commissioning Agent. Stephen Karney questioned the timing of the process.  Mr. Giuliano stated that they are a bit behind but does not believe it is critical at this point.  He added that the State would like to have a Commissioning Agent at the time of the “Prep” meeting which takes place in September during  the pre-design phase.

- Progress of the RFP’s for “Geotechnical and Land Survey Services.”   Amy Samuelson reported that SLAM received two out of three proposals from Land Surveyors   and one proposal for Geotechnical Services were received to date and others are expected this week.  SLAM will report their selection at the next HSBC meeting.

- Sharon Smith reported that the next HSBC meeting will be held on 08/22/2013  to move forward with “Design.”

5. Action Items:

- Approval of Invoices

MOTION:  By Michele Barber, seconded by Roy Gauthier

to approve the following Invoice: (copy of invoice below)

The SLAM Collaborative, Inc.

Date: July 12, 2013

Project   #12068.00

Invoice #1009612

$2,906.24

Motion unanimously carried

MOTION:  By Stephen Karney, seconded by Michele Barber

to approve the following Invoice: (copy of invoice below)

CREC

Date: June 28, 2013

Customer #19287

Invoice #132630

$100.78

Motion unanimously carried

6. Chairperson’s Report

None at this time

7. Public Remarks

None

MOTION:  By Roy Gauthier, seconded by Michael Zimmerman

to adjourn the meeting at 5:55 pm

Motion unanimously carried

Respectfully submitted,

Priscilla Ulm

Recording Secretary