HIGH SCHOOL- ADDITION & RENOVATE-AS-NEW

BUILDING COMMITTEE MEETING

High School (Library)

15 North Maple Street, East Hampton, CT 06424

Minutes

Tuesday, July 15, 2014, 5:30 pm

Committee Members Present:  Sharon Smith, Chairperson; Michele Barber, Vice Chairperson Cynthia Abraham; Roy Gauthier; Michael Zimmerman; Stephen Karney; Tom Seydewitz;  David Ninesling; Denise Russo, Recording Secretary.

Members Absent:   Thomas Cooke

Also Present:  Jim Giuliano, CREC Senior Project/Program Manager; Glenn Gollenberg, SLAM Principal In Charge; John Fidler, High School Principal; Diane Dugas, Superintendent of Schools; Rick Herzer SLAM Principal; Amy Samuelson, SLAM Associate; Paul Wojtowicz, Downes Construction Project Executive; Joe Desautel, Downes Construction Principal-in-Charge; Don Harwood, Director of Facilities; Steven Kelley, Board of Education; William Marshall, Board of Education.

Call to Order:  Chairperson Sharon Smith called the meeting to order at 5:30 pm.

Public Remarks:  No public remarks.

Review and Approve Minutes from May 1, 2014:

A motion was made by Mr. Karney to approve minutes from June 5, 2014 and seconded by Mr. Seydewitz.  Voted (8-0-0) Motion unanimously carried.

Reports and Discussions:

- Downes presented to Building Committee (BC) a detailed report of construction estimate. (Detailed report on record)

- Quarterly Report #5 was reviewed by the BC for period ending June 30, 2014. (See Attached)

Action items:

- Approval of Invoices:

- A motion was made by Mr. Gauthier to approve CREC invoice #2 for $1,000.00 dated June 27, 2014.  Mr. Seydewitz seconded the motion.  Voted (8-0-0) Motion unanimously carried.

- A motion was made by Mr. Karney to approve construction documents from SLAM as presented June 26, 2014 to BC dated July 15, 2014.  Mr. Ninesling seconded the motion.  Voted (8-0-0) Motion unanimously carried.

- A motion was made by Mr. Karney to approve Downes Construction Estimate (with modifications) submission dated July 15, 2014. Mrs. Barber seconded the motion.  Voted (8-0-0) Motion unanimously carried.

- A motion was made by Mrs. Barber to approve Quarterly Report #5 submission to Town Council dated June 30, 2014. Mr. Karney seconded the motion.  Voted (8-0-0) Motion unanimously carried.

- A motion was made by Mr. Gauthier to approve the recommendation of award to Versteeg Associate for the Local Official Review Process services for $19,200.00 dated June 26, 2014. Mrs. Barber seconded the motion.  Voted (8-0-0) Motion unanimously carried.

Project Managers Report:

Mr. Guliano will be issuing RFQ and RFP for asbestos removal monitoring.  The gas line in original documents has been removed.  CNG is concerned over the integrity of the gas line that may have been in place for a number of years.  CNG will install its own line when gas is made available to the area.  The project team will meet with Planning and Zoning on August 6, 2014.

Chairperson's Report: None

Public Remarks:

Mr. Marshall questions the decision made by the BC to not send a referendum for additional funding for Geo-Thermal.  BC explained that all funding for any and all add alternates will come from the amount already approved by the voters for this renovation.

Next Meeting:  Thursday July 17, 2014 5:30 pm High School Library.

Adjournment: A motion was made by Mrs. Abraham to adjourn, seconded by Mr. Gauthier, to adjourn the meeting at 7:04 pm. Voted (8-0-0) Motion unanimously carried.

Respectfully Submitted,

Denise Russo

Recording Secretary