The Meeting of the Town of Colchester – Town of East Hampton Joint Facilities Committee was held at the Colchester - East Hampton Waste Water Treatment Plant Meeting Room on Tuesday July 19, 2016 at 5:00 P.M.

In Attendance: Daniel Valentine, John Suprono, Robert Peter, Stephen Coyle, Ron Silberman and Mark Barmasse

Other Attendee(s):  Tim Smith: Public Utilities Administrator, Scott Clayton: Plant Superintendent

- Call to Order

Chairman Barmasse called the meeting to order at 5:02 p.m.

- Approval of Minutes

  - Regular Meeting of May 17, 2016

Upon motion by Mr. Barmasse seconded by Mr. Coyle, the member’s approved the Meeting Minutes as presented. Vote: 5-0. Motion Passed.

- Report of Operations (formerly item 4)

- May 2016    B. June 2016

Mr. Clayton presented the May and June Reports of Operations and Maintenance which included. Routine spring/summer maintenance as well as multiple items related to or resulting from the RDT Project including dewatering. There was an employee resignation as well as a new hire.  Also discussed was the installation of the new “Mission” cellular alarm system to the Princess Pocotopaug pump station.   For complete detail, the reports have been made part of these minutes.

- Budget Status (formerly item 5)

  - Operations Budget Status 15/16

Mr.  Smith presented the expense budget status for the current fiscal year (copies distributed and made part of these minutes). Mr. Smith noted that the 15/16 fiscal year budget has not yet been closed out and should be finalized pending the end of July figures. Also noted, is the current total budget  unexpended of approx. $70,000 and the 97% collection rate.

  - Resolution to approve CIP Projects for Bid.

Item was returned to the table due to conflicting information regarding CIP project approval.

  - Resolution for funds transfer.

Motion by Robert Peter, second by John Suprono to defer discussion of items 4B &C until after Executive Session. Vote: 6-0. Motion Passed

- Old Business (formerly item3)

  - DAF Replacement

Status of RDT is that’s running as expected with the exception of the temporary use of an emulsion polymer. Items still to be competed; completion of HVAC, hand rails, windows, doors and a few miscellaneous items.

A motion was made by Mark Barmasse, second by Dan Valentine to enter into Executive Session at 5:35 p.m. Voted (6-0). Tim Smith and Scott Clayton were invited into Executive Session for Item 4B & C

- Executive Session ended at 6:37 p.m. with no matters to take action on.

- Consensus was made to defer any action on items 4 B&C at this time.

8.  New Business

None

9.  Adjournment:

On a motion made by Mr. Ron Silberman seconded by Mr. John Suprono and unanimously carried, the meeting was adjourned at 6:43 p.m.

Respectfully submitted,

Linda B Connors

Recording Secretary

Minutes approved by a unanimous vote of the Joint Facilities Committee on September 20, 2016.