The meeting of the Town of East Hampton’s Water Development Task Force was held at the Colchester / East Hampton Water Pollution Control Authority Meeting Room on Thursday, October 13, 2016.

In Attendance: Mark Barmasse, Rowland Rux, Alan Hurst, Meg Wright, and Tim Csere

Not In Attendance: Ralph Nesci and Ted Hintz

Other Attendee(s): Tim Smith: Public Utilities Administrator

- Call to Order

Chairman Barmasse called the meeting to order at 6:30 p.m.

- Approval of Minutes: August 18, 2016

Mr. Hurst made a motion seconded by Mr. Rux to approve the Meeting Minutes of August 18, 2016. Vote: 5-0-0. Motion Passed.

- Public Comment

None

- Ed Jackowitz was present to discuss need for 20,000 gpd.

Mr. Ed Jackowitz of the American Distilling addressed the council regarding the need for town water. He provided the council with a comprehensive history on the American Distilling Company as well as a description of several future projects in the existing plant and the possibility for an additional manufacturing building. Mr. Jackowitz emphasized the need for the increase in water supply to approx. 20,000 gpd would be necessary to be able to meet those future business goals.

- Discussion of Request for Proposal for a Phased Water System.

The RFP for the engineering study on the Interconnection of the Town Water System went public on Monday October 3rd and will close Friday November 4th. Mr. Smith indicated that there has been a quite a bit of interest and has met with approx. 5-6 consultants so far. Mr. Smith has been made aware of some concerns regarding specific language in the RFP and request that the WDTF send out an addendum to remove the “Request for a Fee” from the RFP. The State of CT has a requirement that we have a qualification based selection of design professionals without a fee attached. If we do have “Request for Fee” attached it removes the Town of East Hampton from receiving possible grants or low interest loans.

Mr. Barmasse made a motion to remove fee schedule from RFP and to send out an amended RFP. Motion approved by Mr. Hurst, seconded by Mr. Csere Vote: 5-0-0. Motion Passed

- WUCC draft comments, Water Supply Assessment Report (submitted copy at meeting)

Mr. Smith gave a description of the WUCC (Water Utility Coordinating Committee) and how it relates to the Town of East Hampton.

Approximately 2 yrs. ago the State of CT Heath dept. changed the ESA (Exclusive Service Area) boundaries in the State of CT from 8 areas to 3 areas, Eastern, Central and Western. Currently East Hampton has the largest number 55 community systems in the state and the Town of East Hampton is the ESA provider for the East Hampton boundaries, with the exception of pre-existing areas that Connecticut Water and Aqurion Water hold. The WUCC has published a Water Assesment Plan which includes all concerns with the 55 Community and Non Community water systems in East Hampton.  A water supply connection to MDC through Portland, was discussed, East Hampton would have relinquish the town’s ESA to the MDC sooner than later due to the potential Diversion permit reopener.

Mr. Smith will email a copy of the letter from the Plan of Conservation and Development and WUCC ESA map to the WDTF for comments and additions. He is requesting any comments from the WDTF be available by Wednesday October 19, 2016. Mr. Smith will create a draft including comments to be reviewed with Mr. Manascalo. Once final it will be summited to the WUCC from the Town of East Hampton noting input from the WDTF. Any comments are due to WUCC by 10/24/16.

- WUCC Exclusive Service Area (ESA) discussion.

The final call is due to the WUCC by March 2017, if we want to remain the ESA provider for the Town of East Hampton or turn it over to MDC or someone else.

- Adjournment:

On a motion made by Mr. Hurst, seconded by Mr. Rux and unanimously carried, the meeting was adjourned at 7:47 p.m. 5-0-0. Motion Passed

Respectfully submitted,

Linda B Connors

Recording Secretary

Minutes approved by a unanimous vote of the Water Development Task Force on _____, 2016.