The Meeting of the Town of East Hampton Water Pollution Control Authority was held at the Colchester - East Hampton Waste Water Treatment Plant Meeting Room on Tuesday, April 5, 2016 at 6:00 P.M.

Present:  Mark Barmasse, John Suprono, Daniel Valentine, Jason Wright and Kerry Comisky.

Not Present: Ralph Nesci and David Hitchcock

Other Attendee(s) Tim Smith, Public Utilities Administrator

- Call to Order

Chairman Barmasse called the meeting to order at 6:00 p.m.

- Approval of Minutes

  - Regular Meeting of February 2, 2016

Upon a motion by Mr. Valentine, seconded by Mr. Suprono, the member’s approved the Meeting Minutes as revised. Vote 5-0.  Motion Passed.

- Public Remarks

None

- Review of Correspondence

None

- Committee Reports

  - Joint Facilities Committee

Chairman Barmasse reviewed the highlights of the March 15, 2016 Joint Facilities meeting with the Commission. Mr. Smith provided an update to the status of the DAF Replacement project since the Joint Facilities meeting. He shared that while issues continue to arise, none are severe. Installation of the RDT is expected at this point to be completed around the end of May.

  - Operations, Management & Budget

    - Budget Status

Mr. Smith informed the Commission that there were no major expenses since last month for any budgets (WPCA Operating, Village Center Water and Royal Oaks Water) He also shared an updated revenues report with accurate numbers.

    - FY 16-17 Budget Resolution

Mr. Smith presented the revised version of the proposed 2016/17 Expense Budget for review and discussion.  Discussion revolved around a few discrepancies caused by the built-in formulas.

Upon a motion by Mr. Valentine, seconded by Mr. Suprono, the member’s approved the 2016/17 Expense Budget of $1,188,973 which reflects a proposed decrease in expenses of $8,893 or 0.74% under last year (pending the supporting detail is corrected, as discussed, to reflect these numbers).Vote 5-0. Motion Passed.

    - Rules Review – Connections Fee

A discussion was had around EDU’s vs. flow (metered) to determine connection charges. It was also acknowledged the Planning and Zoning has many more and different use types that should be looked at by the WPCA for possible adoption.  The Commission asked that more info be gathered and that the discussion continue next meeting.

  - Public Water Systems

    - Village Center Water System Operations

No major issues or concerns were reported for the VCWS.

    - Royal Oaks Water System Operations

No major issues or concerns, nor changes in water quality positively or negatively, since last month. Mr. Smith did share, however, that he spoke to Ray Sima of Sima Well Drilling, when there were some issues with the Town Hall well, and had him come evaluate and provide options for Royal Oaks. Mr. Sima did provide some viable options, including fracking current wells and considering well 2 again rather than well 5, to improve quality and quantity.  Mr. Smith will continue to work with Mr. Sima on these options.

    - Hampton Woods Water System

The water system build is moving along but has run into some design issues (where and how water and sewer lines are crossing) that they are working on rectifying.

    - Municipal Water System Update

The Water Development Task Force is meeting on Thursday, March 10th where they will have a presentation from Don Inacelli on his phased-development research and will decide if they will invite one or both of the respondents (Aquarion and Wright Pierce/Veolia) to the Request for Expressions of Interest (RfEI) (that closed on February 19th) will be reviewed.

Mr. Smith also shared that the Long Crossing Development seems to be coming back around. He informed the commission that the developer has requested that the State test all possible well sites and once viable ones are found, the development will be redesigned to accommodate (sanitary radius). Long Crossing will be added back to the agenda next month in order to ensure regular updates.

  - Sewer Development

    - Hampton Woods Sewer System

With the asphalt plants re-opening, sewer hook-up for 6 units is expected in the next few weeks.

    - Portland Sewer Commission

Mr. Smith shared the updated version of the Agreement with the Commission. After a brief discussion and minor edits, the Commission agreed that it should be sent to the lawyer for his review and feedback.

- Old Business

Mr. Valentine requested that the Commission include in the discussion of connection fees capping and uncapping and when a fee is associated.

- New Business

  - 13 Summit St.

Mr. Smith informed the Commission that the owner of 13 Summit St. has “re-surfaced” and is interested again in discussing water. He also informed the commission that the sewer line was never capped after the purchase of the property and he, therefore, owes $19,575 in sewer fees (2011-now) as well as close to $30,000 in back taxes. Mr. Smith passed along the owners request to have the sewer fees waived by this commission. In response the Commission agreed to consider the request only after the Town Council makes a decision on whether or not to waive any of the back taxes.

- Adjournment

Mr. Valentine made a motion to adjourn that was seconded by Mr. Suprono and unanimously carried; the meeting was adjourned at 8:27 p.m.

Respectfully submitted,

Renee Bafumi

Recording Secretary

Minutes approved by a unanimous vote of the East Hampton Water Pollution Control   Authority on May 3, 2016.