School Building Committee Meeting Minutes – February 16, 2011 @ 7 PM

Location: Penn Brook School

Quorum Present: (Voting members) - Michelle Smith, Ellie Sinkewicz, Anne Blythe, Peter Durkee, A.J. Aulson, Tim Gerraughty, Eric Zadina, George Comiskey, Tillie Evangelista

(Non-voting members) – Dr. Tanner, Terry Wiggins, Carol Jacobs

- Minutes:

Tillie motioned to approve the minutes of November 8, 2010.  Anne seconded the motion.  The motion was approved unanimously.

- SOI Modification:

Michelle asked the committee to consider a revision of the grade configuration to the Penn Brook School to put before the Selectmen, School Committee and MSBA.  The modification would have the Feasibility Study look at a Grade K – 6 Option.

Michelle explained a K – 6th grade re-configuration would allow the town more flexibility on the future of the Perley School and cut down on Administrative expenses.

The MSBA must receive the request before the enrollment letter is finalized.  The MSBA advised us that no community has been able to add a grade configuration request after this time.

Some argued the modification may create a creditability problem with the public.

Tim motioned the School Building Committee recommend to the School Committee and the Selectmen the Feasibility Study explore a Grade K – 6 option in addition to studying a Grade 1 – 6 option for the Penn Brook School, with the stipulation the change not affect the amount appropriated at the fall town meeting.  Peter seconded the motion.  The Motion carried 7 – 1.

- Owner Project Manager Update:

Terry Wiggins updated the SBC on the process and deadline for hiring an OPM.  The SBC will receive submittals from candidates with scoring instructions.  There is a mandatory list of committee members who can partake in the interview process.  Other SBC can attend the reviews, but it is recommended they attend all the meetings.

Michelle and Terry will inform the committee when the submittals have arrived.

Meeting adjourned at 8:30 PM

George Comiskey – Scribe