Weir River Estuary Visioning Workshop – Follow-up Session

December 3, 2003

| # Habitat Monitoring – Summary |  |  |
| --- | --- | --- |
|  | Task | Participants |
| # What’s Been Accomplished |  |  |
|  | Partial shoreline survey of Straits Pond | Ed Tedeschi |
|  | Fish run observations at Straits Pond | Nancy Kramer |
|  | Water quality monitoring, in-situ and spot monitoring | Coastal Zone Management |
| Recommended Next Steps |  |  |
| Short-term (next 6 months) | Develop scope for threat assessment. This will determine if current shoreline survey data (Riverways form) is adequate, or if survey needs to be expanded in scope. | Ed Tedeschi, Andy Walsh, others? |
|  | Develop contact list (directory) for queries from public (make copies available at Town hall, etc.) | ? |
|  | Analyze water quality probe data | CZM staff |
|  | Set up email distribution list for Habitat group | Judeth Van Hamm |
|  | Storm drain stenciling | Nancy Kramer, Pat L. |
|  | Call Cliff Prentiss regarding fish ladder at Foundry Pond | Joanne N. |
|  | Create Watershed website links from Town websites | ? |
| Mid-term (next 12 months) | Complete Straits Pond shoreline survey (threat assessment) report | Ed Tedeschi, Andy Walsh, others? |
|  | Obtain digital photos of shoreline transects | Ed Tedeschi, Andy Walsh |
|  | Write/submit informational articles to local newspapers to raise awareness of the Estuary and group efforts to protect its resources | WREP committee, et al. |
|  | Fish run observations at Straits Pond | Nancy Kramer |
| Short to long term | Identify and recruit student volunteers for habitat monitoring tasks | Nancy Kramer, Judeth Van Hamm, Mary D. |
|  | Collect resident input regarding threats, impacts to Estuary | All |

Project Status Meeting: March 24, 2004 at 7 pm, Hingham Town Hall