WREP Meeting Minutes of 6/7/06.

Location: 	Hull

Attendees:  	Dick Avery, Faith Burbank, Judeth Van Hamm, Lawry Reid, Jim Rodgers, Lisa Berry Engler, David Clinton, Karen Farber

Scribe:  Scott Plympton

The Minutes from 05/10/06 were reviewed.  Minor corrections noted and approved.

Access Policy for LPP

The following change was approved by email:

- “Provide access to the water in such a way as to minimize impact on habitat.” Changed to “Provide access to the water in such a way as to protect habitat.”

Estuary Trail and Kiosk Ribbon-cutting Ceremony

Confirmed the event as: Sunday June 18th at 4:00

- A separate event planning document will be prepared by Scott

Padding Guide to the Estuary Brochure

The WREP Committee is taking responsibility for reprinting the brochure using funds generated from advertising local area businesses

- Judeth has contacted the printer and they have a designer who will format the advertising content.

- The brochure will be expanded to a legal size paper.  From 3 panels to 4, with one panel using both sides for business card sized advertising.

- Estimated costs are $1400 for approx. 6000-7000 copies

- Judeth will drive the advertising effort, assemble the content, and communicate with the printer.

Boat Launching Discussion

We continued discussions on our vision for additional access points for canoe/kayak launching within the   estuary

- Our planned site-visit to potential access points near the landfill was cancelled due to rain.

- Previous considerations on using the spot near the Osprey nest / power lines (Access Rd) may have issues with Gosnold residents.   David notes Gosnold is a private road.  Connections from the access point via Gosnold St. to the Center are currently blocked.   Parking is an issue.

- Judeth proposed consideration of a floating dock with gangway near the GW Bridge.

- Scott / David proposed an embankment improvement (no structure) to be similar to the Bridge St access point on the North River.

- Lisa noted that we can expect it to take at least a year needed for permitting.  Approvals are needed from: Chapter 91, ACEC, State, MEPA (Mass Environmental Protection Act), Harbor Masters, etc.  No consensus was reached.   Nothing is settled.  We will continue to explore our options for additional access in addition to the town’s Nantasket pier.  Discussion tabled.

Activity Matrix Review (highlights)

- 2 - 3) Contacting land owners.  Define a process.  Dick notes that Wild lands Trust has brochures that outline process.  A subcommittee should describe the process and work with land owners and present their options in a educational format as is done in Hingham (Faith)

- 5)  New:  ACEC Boundary Clarification.  To identify property that was originally omitted.  Judeth to identify and send map to Lisa.

- 11) There is a potential to have the water line trench dug at the time the new windmill is erected.

- 17) Weir River Clean-up (5/20) was very successful

- 22) Three new crosswalks were painted on Rockland St.

- 16A) New:  We need to review and continue the bird counting effort now that the new windmill is in operation.  Compare before/after and document.

New Business

- Hull Selectmen have an open Community Advisory Committee position for an appointee to represent WREP Committee and be a contact with the Louis Berger Group on Master Land Use Plan for the DCR Nantasket Beach Reservation.  Judeth nominated for the position.  Seconded and approved.

- LID (Low Impact Development) follow-up.   The presentation on Rain Gardens has inspired Lawry to advocate all residents of Straits Pond to get involved and develop rain gardens, water retention efforts to reduce nutrient overload from storm-water runoff.   There is an informative DVD on the subject that should be circulated.  Sam is taking this to the Hull Planning Board and Faith is promoting this in Hingham.

- NEWS:  Brad Chase of Marine Fisheries is seeking funding for improving the smelt spawning area below Foundry Pond dam.

Next Meeting

- Our next meeting will be in Hingham July 5th at 7:00PM