Replanting Monson Tree Committee

September 9, 2014

Members Present:  Valerie Beaudoin, Bill Dominick, Vicky Prior and Leslie Duthie

Members absent:  Jo Sauriol, Leona Brahen

Fall Planting:

The public trees include two on Ely Road:  Crabapple at Bergeron and replacement sourwood at Varney.  There are also three new pears at Adams.  Bergeron’s tree will need to be flagged and dig safe called.

There are 6 private trees, but we are waiting for confirmation from Fisk Bacon that he wants the maple tree.

Bill asked what would happen to the existing pears at Adams?  Valerie will contact Tim Pascale and confirm locations for the two pears that are to be removed from Adams and re-planted at Flynt Park.

Delivery will occur on Friday, September 26th at the First Church.  Leslie will call John Morrell to see if we can get help unloading the truck.

Valerie will confirm moving the Pear trees with Brad.  We will try to deliver the private trees on Friday.

Vicky will pick up water at Adams for volunteers for the planting event.

Bill will go to Dunkin Donuts for coffee and donuts for volunteers.

Val and Leslie are not available on Saturday, September 27th leaving Bill, Vicky and Lee to plant the trees (public only- 5 trees).

Pine Trees from Ken Gagne:

Pine tree give-away will take place on Sunday September 28th between 1pm and 3pm.  Lee has 6 people who are interested in digging pines for use on their property.  Val says people will be able to drive down to the site to dig, but that it is narrow and branches could scrape the cars.  She would like Lee to notify those interested and make signs for the woods road.

Leslie will drop off pots for the pine trees at Ken’s house the week before the event.  They will be available for people to use.  She will also write a “tree care” handout to email to Lee for printing so that the pine trees will be taken care of and survive the transplant.

Pruning Session:

Bob and Lee will run a pruning session on Saturday after the public planting at Flynt Park.  Check with Lee to be sure this is ok.

Town Administration Building planting

Brad will do the planting at the site.  The building contractor owns the planting and determines when the work will be done.  If the town puts the planting off, the contractor can take money from the town for “holding” the planting until spring.  Dan Laroche and Evan would like to move forward with the planting until the contractor agrees that they will not be able to do the work.  Planting is scheduled for mid-October.  Bob says that we can wait as late as October 31st.

Leslie and Val (and anyone else from the committee) along with a representative from Brad’s crew will go to Bigelow on Monday, September 22 to tag the trees.  Leslie will touch base with Jeff at Bigelow to see how to proceed if it is not possible to plant in October.

Vicky makes a motion to adjourn, Bill seconds.  AIF