SSBC Minutes

Date:		Mar 30, 2010

Location:	North Reading Middle School Library

Attending members: Chuck Carucci, , Gregg Doble, Helen Maynard, Steven Nathan, Gerry Venezia, Ed Stiles, Janene Imbriano, Laurie Witts,

Attending Associates members: Keith Manville, Aldo Tramontozzi, Sean Delaney, Jon Bernard, Wayne Hardacker

Visitors:  Brad Dore (and guest), Mike Prisco

Meeting opened 6.30 by Chairman Chuck Carucci

- Distributed Power Point Presentation that summarizes the work done thus far by the MSBA (from the MSBA)

- Discussed rough costs as a percentage of total cost

  - 15%	Feasability & schematic design with OPM

  - 20%	Design development

  - 35%	Construction

  - 5%	Bidding

  - 25%	construction administration (I think, I could not read my notes here)

- Cost of feasibility request discussed why $1 M

  - Enough to get going with more details of design so costs can be understood more, but not the entire cost of that stage

  - If approved by MSBA for project, it is reimbursable

  - Can reuse /update some of the curret existing feasibility study

- Steps needed if we would move forward

  - Request and receive money ($1,000,000) at town meeting in June

  - Hire OPM (put out to bid and select)

  - select design team (either put out for bid or retain Dore & Whittier)

    - Archetectue Firm with their:

    - Design engineers

    - Civil Engineers

    - Architectural engineers

  - Have committee member added that fulfill new MSBA criteria

  - submit plan to MSBA, then 120 days to bond money by a town wide majority vote

- Apr Town Meeting discuss need to give update stressing how lucky we have been to be selected, once in a generation opportunity

- Need to make our case before June TM

- Discussed inviting Bruce Tarr to speak about the opportunity of being chosen to move forward

- Next meeting Mar 10, 2009 @ 6.30 NRMS Cafeteria

- Meeting closed 7:55 pm