TOWN OF PRINCETON

Meeting Minutes

Facilities Study Committee

November 18, 2015

In attendance:  L.Drexhage, B.Mellor, P.Mighdoll, S.Mirick, L.Deblois, S.Shanahan

Discussion Topics

- Review and approve minutes of last meeting

  - Noted correction regarding service contract

  - Approved with corrections as noted

- Continued discussion of potential building use concepts

  - Spreadsheet review from Oct. 28th meeting

  - Concept of use functionality vs building space needs

  - Idea of what level we need to start investigating

- Much back and forth discussion and general brainstorming took place during this meeting.  Some discussion and brainstorming thoughts below.

  - Need to look at present needs and future needs and how to best define and address:  Meeting space, office space, parking, storage space, efficient office space, future needs

  - Look further at philosophy and needs of the various groups:  Town hall, Public Safety, Community center, senior center.  What makes sense and how does it fit?   What is current inventory and how can it be best utilized?

  - What functionality makes sense to bundle together?  Where would they fit based on the towns current space inventory.

    - Arts, Historical, COA, Parks and Rec

    - Treasurer, Town Admin, Town Clerk

    - Police, Fire, Public Safety

    - Noted that support services and staffing need to be taken into consideration when bundling or partitioning

  - Then look at current inventory of properties

  - Assumptions:  Bagg Hall should remain the home of business functions.  Princeton Center functions should stay together (town functions ,cultural feel -  not necessarily tenants)

  - Issues and problems to be addressed – parking, accessibility, usage and efficiency of space

  - Given the functions that should stay together, how do we accommodate?

  - Bagg Hall restoration 2nd floor – auditorium.  Need? Usage vs cost?  Is this recommended?

    - When looking at total needs – how do we address.  Does the auditorium need to be up there?

    - Where do we expand for office space?

    - Can auditorium space be modified, shrunken, multipurpose, but available if needed for meeting space or other functions.

    - How much space is available upstairs?  2800 sq ft per floor.

  - Much discussion regarding  charter and committee philosophy.  Where do we start?  Look at buildings inventory. Can any of current spaces be used for other use temporarily during renovation?

    - Mechanics Hall – viable for temporary use?  Not likely

    - Station 2 – possible some meeting space

    - Public Safety – not much space for storage, no meeting space

    - Annex – sq footage space would allow town hall offices to move to Annex.  Could use Princeton Center Sr room for meetings and possibly gym for voting or larger space/meeting needs. Could purchase used office equipment/ partition walls.  Cost of other work needed to make this doable?  Power/telecom restrictions, costs to upgrade.?

    - Town Hall – do you have to relocate town hall functions to elsewhere during renovation?  Where could office functions go – Annex?  Princeton Center?  How subdivide functions and which location?  Building/Planning/Assessors.  Treasurer/Accountant could be together.  Note that staffing and office support allocation would need to be taken into account.

    - Library

    - Princeton Center

    - DPW – not useable for alternate usage, non secure dead storage

    - Land

    - ENH – possible storage

    - Office temp trailers? $2500/month for two.

    - Current town hall has 1100sq ft. used for office/business.   Pr Ctr gym has 1500 sq ft.

  - Possibility to temporarily relocate Bagg Hall to Annex: Suggested ideas

    - Minor renovations

    - Budget at $50,000

    - Would allow renovations to Bagg Hall to proceed.

    - Once Bagg Hall is done, use annex for Princeton Center activities during renovations, then Public Safety

      - Step 1 – minor Annex renovations

      - Step 2 – move Bagg Hall to Annex temporarily.  Use Pr Ctr for meetings and elections.

      - Step 3 – do Bagg Hall renovations with the following:

        - Relayout for efficiency the first floor – office space

        - Second floor?  Keep a scaled auditorium.  Possibly reconfigure mezzanine or stage for office space

        - Use mezzanine and 2nd floor lobby  for other offices or meeting space.  If retain auditorium, do you retain the stage? Scaled down? Use stage for selectmen, etc.

        - Elevator?  Would it need to go to mezzanine?  Only if functionality is not duplicated elsewhere.

        - When done – current functionality would move back in

        - Review of plans

  - Princeton Center

      - Space to play with – could do some relocation within the building, using annex as overflow functionality

      - Keep tenants in place? Is this important for cash flow?

      - What level of renovation should be done?

      - Should town functions only move?

      - Where/how do they move?

      - Does this make sense from a town and funding perspective? Will community support?

  - For next meeting – option - work towards proposals that could be presented to town in terms of a meeting/open forum for town ideas of their priorities, to take temperature of the town and interests.  Review and meet with selectboard to share our thinking prior to any public meeting.

    - Need to look at forward needs as well as present needs.

    - Perhaps invite Historical Society and Art Society

      - Do we also need to have this conversation with Police and Fire?

      - Should we schedule small “Interviews” with all stakeholders? Talk with fire chief.

      - How do we move forward next meeting.  Conversation around in circles while productive, needs to move forward.

      - For upcoming  meeting -  invite participants/stakeholders for feedback

- ADJOURN

Meeting/Event Schedule

DATE:			MEETING/EVENT:		TIME:		PLACE:

12/2 			Regular Meeting		7:00		Princeton Center

12/16 			Regular Meeting		7:00		Princeton Center