Elementary School Building Committee

October 9, 2009

Attendees: Ellen Sturgis, Michael Wood, Gary Bernklow, Craig Martin, Steve Quinn, Dave Korn

Paul Griffin (CMS), Lorraine Finnegan (SMMA), Phil Poinelli (SMMA)

Ellen Sturgis opened the meeting at 7:30 a.m. ; the purpose of the unusual time was to review the budget changes in advance of Town Meeting.

Summary of changes:

Hazmat expenses: 73,000 excluded from MSBA; VAT tile should have been removed already

Other construction trades: 1.9million excluded; cap of 8% of total construction trades total.

Furniture/Fixtures/Equipment: Fixed $1200 per student based on 600 students: not including prek. Estimator had used 1500-1600/student and 630 students.

Computers: also $1200/student based on 600 students.

Moving costs $50,000 excluded.

Increased owners contingency (not included originally) of $623,857 (required by MSBA).

Reductions:

Will take out additional F&E: 4 classrooms relatively new

Use different surface on playgrounds $120K

Reduce size of parking lot (teachers)

Lorraine will distribute final numbers later today

Water issues: Town pursuing Assabet option; Wrigley talking to DEP

MSBA rep: Ellen confirmed we will have 2 representatives at Town Meeting, to speak on dependability of grant funding in spite of state economy.

Funding options: looking at different scenarios with Bond Counsel & Fincom: longer term. Max is 25 years, not 30 as previously reported.

Vote on invoice:  Ellen moved payment of $350 to Stow Independent for cost of flyer insert.  Steve seconded.  Unanimous.

Presentation comments/questions:  Need to address the three contingency areas and differences between them; 3rd grade will be moved to Pompo for school year 2010/11 rather than 5th to Hale; roof is not flat but low slope.  Stow is one of 120 projects: 27 submitted for September board meeting: only 13 approved.  Note similarity between master plan drawing in 2007 and what we’re presenting now.

Lorraine & Phil asked Ellen to ask Selectmen about emergency shelter options: need decision soon if we just want emergency generator vs going for certification.

Town Meeting Monday; Ellen will distribute updated presentation slides and asks everyone to send comments.

Motion

Michael made a motion to adjourn at 8:45 am, seconded by Steve.  Unanimous

Respectfully submitted,

Ellen Sturgis