May 24, 2010.  Stow Town Building---------COA Room

Meeting Minutes

Attendees:  Ellen Sturgis, Amy Hastings, Michael Wood (7:40pm), Lynn Colletti(7:45pm), Gary Bernklow, Craig Martin, Greg Irvine, Phil Poinelli (SMMA), Lorraine Finnegan (SMMA), Paul Griffin (CMS),Neil Joyce (CMS), J. Glenn Davis(CMS)

Audience:	Bill Byron

Ellen Sturgis opened the meeting at 7:12pm

# Approval of Minutes

4/26/10 Minutes – Motion to accept by Gary, second by Amy, vote was unanimous

5/17/10 Minutes – Motion to accept by Gary, second by Craig, vote was unanimous

### SMMA Update

- Good participation to date by sub-bidders

- Only two (2) elevator contractors submitted pre-qualifications to bid on this category of work, therefore general bidders will include elevator cost in general bid.

- Project Managers 5/19/10 report received by ESBC

5/18/10 Selectmen’s Meeting

- Selectmen will send a notice out to all Town Boards, Committees & Departments seeking interest in moving the Blacksmith Shop. The move by date is July 30, 2010. (See attached 5/20/10 memo) If no interest then public bid to remove the structure.

- One consideration is to move the blacksmith shop to the knoll.

- Appointment of Ellen to stay on the ESBC. Bill Wrigley to check with MSBA

- Next Selectmen’s Mtg. 6/8/10

##### Groundbreaking & Moving

- Paul to call MSBA to see if MSBA will bring the (Big Check) to groundbreaking.

- Kids are preparing pictures & essays for the event.

- Greg had a moving meeting with staff to discuss moving items out of the building prior to the start of construction. Money is in the budget for this effort.

## Clerk of the Work

- Glenn Davis, an employee of CMS was introduced to the ESBC. Glenn is proposed to be the Clerk of the Works for the school project. (Resume Attached)

- Glenn will be full time 40 hours a week on the project.

- Glenn has worked as a Clerk of the Works on a number of School projects in NH over the past 7 years. Education includes a BS in Ind./Electrical Engineering and a MBA in Finance/Management.

- Glenn assured the ESBC that he would not be active in Davis Engineering Services during the Center School construction.

- Lorraine indicated that school construction in NH is similar to school construction in MA.

- Paul indicated that a badge number system would be used for the school project.

- Greg concerned with coordination of construction noise and kids in the classroom. Once the contractor schedule is established it will be reviewed with Greg. 5 days of no noise are included in the contract documents.

- Each ESBC member will need undergo a cori check. Ellen to look into the details

- Gary motion to accept Glenn Davis as the Clerk of Works. Craig second. Vote unanimous.

## Old Business

- Mike McLaughlin will move the burn building (Trailer)

- Memo on tennis courts-not done yet

- Craig to specifics on 3 Town sites to stockpile topsoil.

- Information of Commissioning Agent on file

Next meeting on 6/7/10 @6:00 pm with Backup meeting if needed 6/9/10 @ 7:00pm

Possible summer meetings 7/12/10 and 8/9/10

Gary motioned to adjourn. Craig seconded. Unanimous approval at 8:30pm

Minutes respectfully submitted by Craig Martin.