**Town of Washington, NH**

**Municipal Building Advisory Committee (MBAC)**

Meeting Minutes

* July 8, 2015
* ASSEMBLY

**Committee Members Present:**  Jim Crandall, Bob Williams, Jed Schwartz.

**Alternates Present:** Lynn Hendrickson, Tom Burt

**Public:** None

Meeting called to order by Williams at 4:05 pm

**Minutes:** Schwartz motioned to approve June 15th 2015 meeting minutes Crandall second, all voted in favor.

1. **Communications:** Bonnette, Page & Stone revised budget based on potential phasing of fire/ems building.
2. **Public Input:** None
3. **Discussion / Actions:**
4. Reviewed the revised Budget Values from Bonnette, Page & Stone. Williams feels that given the costs presented that building the barn only or the barn and admin shell with decon and bathrooms would be the way to go and take the barn shell only off the table. Jed Schwartz and Lynn Hendrickson agreed to the rationality of numbers.
5. August meeting to be set for the 22nd the committee discussed putting together a questionnaire and send to the taxpayers prior to the meeting to receive feedback on concerns for both building projects. Committee to brain storm and come back to the next meeting with questions that they may feel is needed to be placed on the survey.
6. Williams updated the committee regarding Boring/Test pits and the lack of response from engineer. Williams asked the committee whether the committee should reach out to another engineer. Committee agreed to wait to hear at this time.
7. The committee had asked Milestone for new pricing for cost of phasing the Meeting House and at this time has not received any numbers. Williams reached out to Milestone and they felt walking away from the last meeting the numbers were not requested. Williams elaborated that the last meeting the committee asked for phasing cost and reviewed with Milestone again what the committee was looking for.
8. Jed feels that the Selectmen need to give a solid decision on the old school also along with the police department, without solid decisions he feels those two issues were not satisfactory enough for the town to move forward on both projects.

**Adjournment:** Meeting adjourned @ 5:21pm

Respectfully submitted,

Deb DeFosse