**Town of Washington, NH**

**Municipal Building Advisory Committee (MBAC)**

Meeting Minutes

* August 25, 2015
* ASSEMBLY

**Committee Members Present:**  Jim Crandall, Bob Williams, Jed Schwartz. Jim Bissonette, Lynn Hendrickson,

**Alternates Present:**  Joe Belcastro

**Public:** Dennis Kelly

Meeting called to order by Williams at 3.00 pm

**Minutes:** Crandall motioned to approve July 22nd 2015 meeting minutes Schwartz second, all voted in favor.

1. **Communications:** Town Municipal Building Survey draft results

1. **Public Input:**

2.1 Kelly feels the committee is missing a very valuable part of not having the answer to the School House is a big factor no matter who it is.

1. **Discussion / Actions:**
2. Williams reviewed the results of the surveys received and the committee had a discussion of the survey results and approach to the projects. The committee agreed to the following:
   1. MBAC suggests moving ahead with the two building projects with the "barn   
      only" option for the fire/ems building ($1.28mil) and the   
      foundation/sprinklers/electrical option for Town Hall ($875k) for a   
      total combined project cost of $2.155mil. We additionally suggest the selectmen seriously consider a combined warrant article to represent both projects.
3. For next steps the MBAC agrees to move forward with establishing a plan for what phase II and III should be along with a recommendation for location of police department and work needed at the Old Schoolhouse. Additionally they will work on an education plan to help make the town aware of the project approach.

**Adjournment:** Meeting adjourned @ 4:35pm

Respectfully submitted,

Deb DeFosse