Board of Selectmen

Town Hall Hearing Room

April 14, 2000

Minutes

The meeting was called to order at 2:00 p.m. by Vice-Chairman Jeffrey White.  Selectmen present included Dale Donovan, Lawrence Gallagher and Peter Hall.  Chairman Howard Grossman was absent.  Town Administrator William Dugan also attended.

The Board met with Elizabeth Beardsley and Dan Lanning of Camp Dresser & McKee for an update on the downtown water study project including:

- Feasibility of using Coles Neck wells – appears well is adequate to serve downtown area with yield of 400,000 gallons/day.  Permits from DEP would be needed to pump more than the current allowable flow of 20,000 gallons/day.  Three private septic systems would need to be relocated.

- Analysis of how a water system may effect growth and development – the addition of a public water supply would change development potential only slightly.

- Financial plan for water system – the State Revolving Fund timeline, grants and funding alternatives were discussed.

Sample Special Town Meeting article language and a list of all costs which the Town will incur in relation to this project were requested.

On a motion by Gallagher, seconded by Hall, the Board voted unanimously to adjourn at 3:34 p.m.

Respectfully submitted,

Linda Smulligan

Administrative Assistant

Jeffrey White, Vice-Chairman			Dale Donovan

Lawrence Gallagher					Peter Hall